PROPOSAL Submitted by Polymathics • AI Automation

Automated Bid Sheet Generation System Prepared for Terzo Roofing

Prepared by: Polymathics ¦ AI Automation for Modern Business Prepared for: Terzo Roofing Date: March 2026 Confidential ¦ polymathics.ai

Total Investment: $3,000 flat fee • $1,000 retainer to begin

www.polymathics.ai ¦ Dag Farias ¦ dagfarias@polymathicsai.com

# 1.  Executive Summary

Polymathics proposes a focused, fast-to-deploy automation that eliminates manual data entry from Terzo Roofing’s estimating process. By reading CSV exports directly from Quick Measure and Eagle View, the system will automatically populate Terzo’s existing Excel bid sheet — turning a multi-step manual process into a single click.

This is a lean, practical engagement: no new software to learn, no platforms to maintain, no changes to how Terzo presents bids to clients. The existing Excel template stays in place; the automation simply fills it in accurately and instantly from measurement data.

| Minutes, Not Hours Bid sheets populated automatically from CSV exports |  | Zero Transcription Errors Measurements flow directly from source to Excel |  | $3,000 Flat Fee $1,000 retainer to begin, balance on delivery |
| --- | --- | --- | --- | --- |

# 2.  The Challenge

Terzo Roofing’s estimators currently run measurements through Quick Measure and Eagle View, then manually copy pitch, area, facet data, and edge lengths into the Excel bid sheet. This repetitive transcription step takes time on every single job and introduces unnecessary risk of pricing errors.

- Measurement data is available in CSV format but requires manual re-entry into Excel.

- Each bid demands the same copy-and-paste routine regardless of job size or complexity.

- Any input error flows directly into material quantities and final pricing.

- Estimator time is spent on data entry rather than reviewing, pricing strategy, or winning new work.

# 3.  Proposed Solution

Polymathics will build a lightweight automation script that reads the CSV output from Quick Measure and Eagle View, maps each measurement field to the correct cell in Terzo’s Excel bid sheet, and produces a fully populated bid file ready for estimator review.

No new tools, no logins, no subscriptions. The estimator exports a CSV from Quick Measure or Eagle View as they do today, runs the automation, and opens a completed Excel bid sheet. All existing formulas, formatting, and client-facing layout remain exactly as they are.

# 4.  Scope of Work

The engagement covers two data source integrations and delivery of the automation script:

| Data Source | What We Automate |
| --- | --- |
| Quick Measure | Parse CSV exports from Quick Measure to extract pitch, total roof area, individual facet areas, slope data, and angular measurements. Map each field to the corresponding cell in the Excel bid template. |
| Eagle View | Parse CSV exports from Eagle View to extract total squares, pitch-by-facet breakdown, ridge, hip, valley, eave, and rake edge lengths, and waste factor recommendations. Map all values to the bid sheet. |

## Deliverables

- Automation script that reads Quick Measure and Eagle View CSV files and populates the Excel bid sheet.

- Field mapping configuration: a simple reference file Terzo can update if column names change.

- Tested against a representative set of residential and commercial CSV samples.

- Step-by-step usage guide so any team member can run the automation independently.

# 5.  How It Works

The automated workflow is three simple steps from measurement export to completed bid:

| 1 | Export CSV from Quick Measure or Eagle View The estimator completes their measurement as normal and exports the standard CSV report from either platform. No change to the existing measurement workflow. |
| --- | --- |
| 2 | Run the Automation The estimator runs the Polymathics script (a simple double-click or command). The script reads the CSV, identifies pitch, area, facet, edge length, and waste factor fields, and writes each value directly into the correct cell of the Excel bid sheet template. |
| 3 | Review and Send The populated Excel bid sheet opens ready for review. The estimator checks figures, adjusts any line items as needed, and delivers the bid to the client — exactly as they do today, just without the manual data entry. |

# 6.  Investment

| Total Investment $3,000 Flat fee • no hidden costs |  | Retainer to Begin $1,000 Balance due upon delivery |
| --- | --- | --- |

The $3,000 flat fee covers discovery, development, field mapping, testing across residential and commercial CSV samples, and a usage guide. A $1,000 retainer is due upon agreement to begin work; the remaining $2,000 balance is due upon delivery of the completed automation.

There are no ongoing fees, no subscriptions, and no per-use charges. Once delivered, Terzo Roofing owns the automation outright.

# 7.  Proposed Timeline

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Phase 1: Discovery | 2–3 Days | Review Quick Measure and Eagle View CSV samples; confirm Excel bid template field mapping with Terzo estimating team. |
| Phase 2: Build & Test | 5–6 Days | Develop automation script; map all CSV fields to Excel cells; test against residential and commercial samples; validate output accuracy. |
| Phase 3: Delivery | 1–2 Days | Deliver final script and usage guide; walkthrough with Terzo team; confirm the automation works end-to-end on live data. |

Total estimated engagement: 1.5 weeks from kickoff. Timeline assumes timely access to sample CSV exports from Quick Measure and Eagle View and Terzo’s current Excel bid template.

# 8.  Why Polymathics

Polymathics builds practical AI automations for small and mid-sized businesses — solutions that solve a specific problem quickly and deliver measurable value without unnecessary complexity. For this engagement, we bring:

- Experience building CSV-to-Excel automation for field service and construction workflows.

- A fast, focused delivery model: scoped tightly, built quickly, handed off cleanly.

- Construction industry familiarity: we understand roofing measurement terminology and how bid sheets are structured.

- No-bloat approach: Terzo gets exactly what is needed and nothing more.

# 9.  Next Steps

To get started, we need just three things from Terzo Roofing:

- A sample CSV export from Quick Measure (residential and/or commercial).

- A sample CSV export from Eagle View.

- A copy of the current Excel bid sheet template.

Once we have those files, Polymathics can begin immediately. The $1,000 retainer kicks off the engagement, with the completed automation delivered within 1.5 weeks and the $2,000 balance due on delivery.

Dag Farias Polymathics • AI Automation dagfarias@polymathicsai.com • 917-916-5299 • www.polymathicsai.com